ALM RUNBOOK

ALM & Deployment Runbook

Step-by-step build-to-live promotion, versioning and rollback for the grant solution.

| CLIENT | Revitalise |
| --- | --- |
| PREPARED BY | Xander Lykopoulos — Argelis Consultancy |
| DELIVERABLE | ALM runbook (WBS 0.6) |
| VERSION | v0.1 — Draft |
| DATE | 15 July 2026 |
| STATUS | Draft |

v0.1 (15 Jul 2026): first draft; operationalises the ALM strategy in Solution Architecture v0.4 §7. Rev 15 Jul 2026: added an Error Log / REV | Ops | Failure Alert pre-deployment check and a deliberate-failure step to the PROD smoke test.

Contents

# 1. Purpose and scope

This runbook is WBS 0.6. Solution Architecture v0.4 §7 set the strategy for how changes move from build to live. This document turns that strategy into the steps the team follows for every change to the grant solution, from a one-line fix to a new automation.

It covers the two environments, the single solution that is deployed, how a change is promoted from Development to Production, the checks made before each deployment, how versions are numbered and stored, and how to roll a change back if it misbehaves. It does not cover the internal logic of any flow (that sits in the Solution Design) or the data model (Grant Application Data Model v0.2).

In plain terms Build and test in a separate development copy, ship to the live system as a locked package, and roll back by re-importing the previous package — the live grant process is never where mistakes are found.

It sits alongside the Security Model (WBS 0.5), which defines the roles and field-level security carried inside the solution; the Data Governance Framework (WBS 0.7), which sets retention and erasure; and the Governance Runbook (WBS 0.8), which covers day-to-day operation and handover. Where a deployment changes roles, data handling or retention, the matching sign-off in those documents applies before promotion.

# 2. Environments and roles

There are two managed, Dataverse-enabled, UK-region environments. Development (DEV) is where all building and testing happens, against synthetic data only. Production (PROD) holds the real grant data and runs the live process. No change is ever made directly in PROD.

The service account is the operator. svc-grantautomation@revitalise.org owns and runs every flow and connection in PROD. It is not a personal login, so the process keeps running when people are away or leave. Xander is the maker in DEV during the build; the service account also exists in DEV so flows behave the same in both places.

Access to each environment is controlled by an Entra ID security group, one per environment, so membership is managed in one place rather than user by user. Promotion between the two uses Power Platform Pipelines, which is built into the Power Platform and needs no extra licence.

| Environment | Solution state | Data | Who |
| --- | --- | --- | --- |
| DEV | Unmanaged (editable) | Synthetic / test only | Xander (maker) + service account |
| PROD | Managed (locked) | Real grant data | Service account runs the flows |

# 3. Solution packaging

Everything ships as one Power Platform solution, RevitaliseGrantAutomation, with the publisher prefix rev. Packaging the whole build as a single unit means one version number and one import describe the state of the live system at any time. The solution holds the flows, the connection references, the environment variables, the AI model reference, and the app and templates where those are solution-aware.

## Connection references

A connection reference lets a flow point to "the Dataverse connection" or "the DocuSign connection" rather than a specific person's login. The connection is set once per environment and every flow re-binds to it cleanly on import, so no flow is edited during deployment. The four connection references are:

- rev-dataverse — the Dataverse data layer

- rev-docusign — signed acceptance envelopes

- rev-qbo — QuickBooks Online (read)

- rev-outlook — Outlook / Teams outbound messages

## Environment variables

An environment variable holds a value that differs between DEV and PROD — a library, a mailbox, a threshold — so the same package works in both places once the value is set at import time. No flow is edited to move between environments. The three environment variables are:

- rev_SignedDocLibrary — the SharePoint library that stores signed DocuSign PDFs

- rev_ServiceMailbox — the mailbox the service account sends from

- rev_DefaultThreshold — the default scoring threshold for flagging

# 4. Dev to Prod promotion

Follow these steps in order for every promotion. Steps run through Power Platform Pipelines, which gives one-click export/import and an audit trail of who deployed what and when.

- Build and test the change in DEV against synthetic data until it is signed off by the process owner.

- Increment the version number (see section 6) so the release is uniquely identified.

- Export the solution from DEV as a managed package, through Pipelines.

- Import the managed package into PROD.

- Map the connection references to the service-account connections (rev-dataverse, rev-docusign, rev-qbo, rev-outlook).

- Set the environment variables to their PROD values (rev_SignedDocLibrary, rev_ServiceMailbox, rev_DefaultThreshold).

- Smoke-test in PROD with one controlled application, end to end, and confirm the expected result. The smoke test also confirms that a deliberate failure produces an Error Log entry and a Failure Alert.

- Enable the live triggers so real applications start flowing through the change.

# 5. Pre-deployment checklist

Work through this list before every promotion to PROD. Every line is marked done before the import proceeds; if any line cannot be met, the deployment waits.

| Check | Done? |
| --- | --- |
| Change built and tested in DEV against synthetic data |  |
| Version number incremented |  |
| Release notes written for this version |  |
| Connection references mapped to service-account connections |  |
| Environment variables set to PROD values |  |
| DLP policy unaffected by the change |  |
| Managed package (.zip) retained for this version |  |
| Rollback package identified (prior version .zip) |  |
| Smoke-test plan ready (one controlled application) |  |
| Error-handling scope wired to the Failure Alert flow; a forced failure raises an Error Log entry and an alert (tested in DEV) | [TBC] |
| Sign-off recorded by the process owner |  |

# 6. Versioning and source control

Version scheme: major.minor.build (for example 1.0.0.x). The minor number increments for a new automation; the build number increments for a fix. The major number changes only for a significant redesign of the process. Every release has its own number, so any live state can be named exactly.

Each released managed package (.zip) is retained per version in the Argelis project store, tagged with its version and release date, so the exact package behind any live state can always be found. This retained set is what rollback draws on (section 7).

The unpacked source of the solution is committed to an Azure DevOps Git repository, so every change is diffable and recoverable and the build history is not held inside the Power Platform alone.

# 7. Rollback

Because PROD only ever receives managed solutions, rolling back means re-importing the previous managed package — the retained .zip for the version that was live before. The steps are:

- Identify the prior version's retained .zip from the Argelis project store.

- Disable the live triggers so no new application enters mid-rollback.

- Import the prior managed package into PROD through Pipelines.

- Confirm connection references and environment variables still resolve to their PROD values.

- Smoke-test with one controlled application, then re-enable the live triggers.

Data is not touched by a rollback. A solution rollback reverts only logic and configuration; the Dataverse tables (Applicant, Application, Review, Grant and the rest) are unaffected, so no application or payment record is lost.

Roll back when a deployed change breaks the live process or produces wrong results and the previous version was sound. Apply a forward hotfix instead when the problem is small, well understood and quicker to correct in DEV and re-promote as a new build than to revert — for example a wording change or a single-condition fix. When in doubt, roll back first to restore service, then fix forward.

# 8. Release log

Record every promotion here, newest at the bottom. The first row is the initial PROD baseline; later rows are filled in at each release.

| Version | Date | Change | Deployed by | Rollback package |
| --- | --- | --- | --- | --- |
| 1.0.0.0 | [TBC — confirm] | Initial PROD baseline (first managed import) | [TBC — confirm] | n/a (first release) |
| [TBC] | [TBC] | [TBC] | [TBC] | [TBC] |
| [TBC] | [TBC] | [TBC] | [TBC] | [TBC] |

# 9. Dependencies and next steps

This runbook cannot be exercised until two earlier tasks complete. WBS 0.2 (Power Platform environment setup) must deliver the configured DEV and PROD environments. WBS 0.3 (service account setup) must deliver svc-grantautomation@revitalise.org and its credential store; that task is currently waiting for Wanstor, and no promotion to PROD happens until it is done.

Once those are in place, this runbook governs every later phase's deployments. Each build task that produces a change to the solution follows these steps to reach PROD, and the release log becomes the running record of what is live.

- Depends on: WBS 0.2 (environments), WBS 0.3 (service account — waiting for Wanstor).

- Governs: every promotion to PROD from Phase 1 onward.

- Aligns with: Security Model (WBS 0.5), Data Governance Framework (WBS 0.7), Governance Runbook (WBS 0.8).

Prepared by Xander Lykopoulos · Argelis Consultancy · Architectuur tussen ambitie en IT