SOLUTION ARCHITECTURE

Grant Application Process

Automation Programme

Overall solution approach, environment strategy, naming conventions, component map, integration architecture, and ALM packaging strategy.

| CLIENT | Revitalise |
| --- | --- |
| PREPARED BY | Xander Lykopoulos — Argelis Consultancy |
| DELIVERABLE | Solution architecture document (WBS 0.1) |
| VERSION | v0.4 — Draft for review |
| DATE | 14 July 2026 |
| STATUS | Draft |

field-level security for trustees pending DPO sign-off; re-based data retention onto native Dataverse bulk delete and cascade, demoting the custom sweep flow to a light cross-system helper. v0.3 (9 Jul 2026): prior SharePoint-based baseline. Rev 15 Jul 2026: corrected the scoring description to automatic scoring with human oversight and override; added an operational Error Log table and a REV | Ops | Failure Alert flow for failure logging and alerting.

# Contents

1. Purpose and scope	3

Related documents	3

Out of scope for this document	3

2. Overall solution approach	4

Architecture principles	4

Platform stack	4

Solution boundary	4

3. Environment strategy	6

Environment configuration	6

Data Loss Prevention (DLP)	6

Licensing implications	6

4. Naming conventions	8

Environments and solution	8

Power Automate flows	8

Dataverse, connections and columns	8

5. Component map	10

Data components (Dataverse)	10

Orchestration components (Power Automate)	10

Experience & intelligence components	10

Governance components	11

6. Integration architecture	12

End-to-end data flow	12

Integration principles	12

7. Solution packaging and ALM strategy	14

Packaging model	14

Dev → Prod promotion	14

Versioning and source control	14

Rollback	14

8. Data retention and deletion	16

Retention schedule (as implemented)	16

How deletion is enforced	16

Pseudonymised versus anonymised data	17

Right to erasure	17

Compliance guardrails built into the design	17

9. Licensing	19

What Business Premium already covers	19

Licensing register	19

Retention enforcement: the licensing choice	20

10. Assumptions and dependencies	21

11. Next steps	21

# 1. Purpose and scope

This document is the solution architecture for the Revitalise grant application automation programme. It is the first deliverable of Phase 0 (Platform Foundation & Governance, WBS task 0.1) and the technical foundation that every subsequent automation is built on. It fixes the decisions that are expensive to change later: how the platform is structured, how work moves from build to live, how things are named, and how the parts fit together.

It covers six areas, matching the WBS 0.1 definition: overall solution approach, environment strategy (dev/prod), naming conventions, component map, integration architecture, and the solution packaging strategy for ALM.

IN PLAIN TERMS

Before building anything, we agree how the system is laid out and how we move it safely from a testing area into live use. This document is that agreement. It keeps the seven automations consistent, maintainable by non-developers, and safe to change without breaking what already works.

## Related documents

| Document | Role | Status |
| --- | --- | --- |
| Solution Overview (v0.2) | Business case, scope, ROI — for Revitalise leadership | Draft |
| Automation Solution Design (v0.5) | Per-automation build specifications and estimates | Draft |
| Work Breakdown Structure (v0.5) | Task-level plan, hours, dependencies, phasing | Draft |
| This document — Solution Architecture (v0.4) | Technical foundation: environments, naming, components, integration, ALM | Draft |
| Downstream Phase 0 deliverables (0.2–0.8) | Environments, security model, ALM runbook, data governance — build on this document | Planned |

## Out of scope for this document

- Detailed security and permissions matrix — produced as WBS 0.5 (Security model document).

- The data retention schema is set in Section 8. GDPR operational detail (DPIA, record of processing, DLP configuration) is completed in WBS 0.7 (Data governance framework).

- Step-by-step deployment procedures — produced as WBS 0.6 (ALM runbook). This document sets the strategy; the runbook operationalises it.

- Per-automation logic and field-level design — held in the Solution Design v0.5.

# 2. Overall solution approach

The solution automates the grant journey from application submission to trustee decision and acceptance, on the Microsoft 365 and Power Platform stack Revitalise already owns. The automations replace the data handling, not the decision-making: scoring is automatic with Emily's oversight and override, and trustees make the grant decision.

## Architecture principles

Five principles govern every design decision. They carry forward the four principles set in the Solution Design and add one for this foundation layer.

| Principle | What it means in practice |
| --- | --- |
| Low-code, no custom code | Power Automate cloud flows, Power Apps, and Dataverse configuration only. No VBA, no macros, no scripts running on anyone's laptop. |
| Maintainable by non-developers | Thresholds, templates, and mappings live in configuration (a Settings list, environment variables, templates) so Emily or a future admin can adjust them without editing a flow. |
| Cloud-native and portable | Data lives in Dataverse. No local file dependencies and no 'single source of truth on one laptop' risk. |
| AI only where it earns its place | AI Builder redacts only the free-text narratives a trustee must read (the benefit statement and the 'other condition' notes), where find-and-replace fails. Structured identifiers are hidden by field-level security, not AI. Everywhere else, simpler tools do the job. |
| Governed foundation first | Environments, DLP, service identity, the Dataverse data model and its security roles, naming, and ALM are established in Phase 0 before any automation is built, so every later component inherits a consistent, controlled structure. The data model and field-level security are the heaviest part of this layer. |

## Platform stack

The solution is layered. Each layer has a clear responsibility, which keeps components loosely coupled and easy to change independently.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Experience | WordPress form, Power Apps (Dataverse app), DocuSign | Where people interact — applicants, Emily, trustees, signatories |
| Orchestration | Power Automate cloud flows | The logic: intake, scoring, narrative scrubbing, notifications, finance capture |
| Intelligence | AI Builder (pre-built PII model) | Detecting personal data in free-text narratives |
| Data | Dataverse tables (+ one SharePoint library for the signed PDF) | The system of record: applicant, application, review, grant, provider, bank account and payment |
| Integration | Standard & premium connectors, webhook (HTTP) | The pipes between systems |
| Identity & governance | Microsoft Entra ID, service account, DLP, Conditional Access | Who and what is allowed to do what |

## Solution boundary

Everything inside the Microsoft 365 tenant is built and owned within a single Power Platform solution (see Section 7). Three systems sit outside that boundary and are reached through connectors: the WordPress website (application intake), DocuSign (acceptance signatures), and QuickBooks Online (duplicate-grant checks). These are the only external dependencies.

# 3. Environment strategy

A two-environment model — Development and Production — gives a safe place to build and test, separated from the live system Emily and the trustees rely on. This is the minimum responsible separation for a solution that handles applicant personal data.

| Environment | Purpose | Data | Access |
| --- | --- | --- | --- |
| Development (DEV) | Build and test all flows, lists, apps, and templates. Iterate with Emily using sample and anonymised test data. | Synthetic / test applications only — no real applicant PII | Xander (maker) + service account |
| Production (PROD) | The live system. Receives real applications and runs the live automations. | Real applicant data, governed under the data governance framework (0.7) | Service account runs flows; Emily & trustees use outputs |

### Environment configuration

- Type: both are managed Power Platform environments with a Dataverse database enabled (required for solution deployment, environment variables, and connection references).

- Region: United Kingdom, to keep applicant data in-region for data-protection alignment. Confirm the tenant's default region during 0.2.

- Security groups: each environment is restricted to a dedicated Entra ID security group, so only intended makers and the service account can access it.

- Solution handling: DEV holds the unmanaged solution (editable). PROD receives it as a managed solution (locked, deployed only through the promotion process).

### Data Loss Prevention (DLP)

An environment-level DLP policy governs which connectors may be used and prevents data flowing between business and non-business connector groups. The policy is defined in detail in the data governance work (0.7); the architectural stance is set here.

| Connector group |  | Connectors | Rule |
| --- | --- | --- | --- |
| Business |  | Microsoft Dataverse, SharePoint, Office 365 Outlook, Microsoft Teams, Approvals, AI Builder, DocuSign, QuickBooks Online | Permitted; may share data with each other |
| Blocked |  | Consumer social, personal storage, and any connector not required by the solution | Blocked in both environments |
| Note on the HTTP trigger The WordPress webhook uses a request/HTTP trigger, which is a premium capability and can carry DLP implications. It is scoped to the intake flow only and secured (Section 6). If tenant DLP blocks it, the fallback is the scheduled REST-API pull or structured-email intake described in the Solution Design. |  |  |  |

### Licensing implications

- The data layer is Dataverse, which is a premium Power Platform data source. That changes the licensing basis: every person who uses an app over the custom Dataverse tables needs a per-user Power Apps premium entitlement. The 'one premium seat on the service account' model of earlier versions no longer holds.

- The service account, as the maker that creates and manages the tables and authors the app, needs Power Apps Premium and, separately, Power Automate Premium for the standalone scheduled and webhook flows that sit outside the app. Emily, the daily processor, needs a Power Apps Premium seat; trustees, who log in only for their monthly round, run on pay-as-you-go.

- AI Builder is now used only to redact the free-text narratives a trustee must read, and may be covered by the 500 AI Builder credits bundled with each Power Apps Premium seat rather than a separate purchase. Power BI Pro is no longer required: the trustee portal is a Dataverse app.

- The full licensing model — components, licence types, indicative cost, and the retention-enforcement route — is set out in Section 9 (Licensing).

# 4. Naming conventions

Consistent naming is what keeps a low-code solution readable a year later, when someone other than the builder needs to find, understand, or change a component. The conventions below apply to every artefact in the solution. The publisher prefix is 'rev'.

## Environments and solution

| Element | Convention | Example |
| --- | --- | --- |
| Environment | Revitalise – Grant Automation (<ENV>) | Revitalise – Grant Automation (DEV) / (PROD) |
| Publisher | Argelis Consultancy, prefix 'rev' | Prefix: rev · Display: Argelis Consultancy |
| Solution (unique) | RevitaliseGrantAutomation | RevitaliseGrantAutomation |
| Solution (display) | Revitalise Grant Automation | Revitalise Grant Automation |

## Power Automate flows

Pattern: REV | <Automation> | <Action>. The automation segment ties each flow back to its number in the Solution Design and WBS, so the whole set sorts and groups logically.

| Flow name | Automation | Trigger |
| --- | --- | --- |
| REV ¦ Intake ¦ WordPress to Dataverse | #4 Intake | HTTP webhook (fallback: scheduled / email) |
| REV ¦ Scoring ¦ Calculate & Flag | #2 Scoring | Dataverse row created (Application) |
| REV ¦ Scoring ¦ Daily Summary | #2 Scoring | Scheduled (daily) |
| REV ¦ Acceptance ¦ Create Envelope | #3 DocuSign | Application status = Approved |
| REV ¦ Acceptance ¦ Reminders & Escalation | #3 DocuSign | Scheduled / DocuSign event |
| REV ¦ Acceptance ¦ Completion | #3 DocuSign | DocuSign envelope completed |
| REV ¦ Narrative ¦ Scrub Free-Text | #5 Narrative scrubbing | Dataverse row updated (Approved) |
| REV ¦ Portal ¦ Finalise Decisions | #6 Portal | Manual (Emily) after board |
| REV ¦ Duplicate ¦ QBO Check | #7 Duplicate check | Payment row created (child flow) |
| REV ¦ Finance ¦ Capture Payment | #8 Finance | Manual (finance role) |

## Dataverse, connections and columns

| Element |  | Convention | Example |
| --- | --- | --- | --- |
| Signed-doc library (SharePoint) |  | One library, signed DocuSign PDFs only | /sites/grants — linked by URL on Grant |
| Dataverse table |  | Singular PascalCase | Applicant · Application · Review · Grant · Provider · BankAccount · Payment |
| Column (Dataverse) |  | PascalCase display, rev_ logical prefix | OverallScore · ApplicationStatus · AmountRequested |
| Autonumber keys |  | Per table | Applicant REV-A-00001 · Application GA-2026-00001 |
| Connection reference |  | rev-<Service> | rev-dataverse · rev-docusign · rev-qbo · rev-outlook |
| Environment variable |  | rev_<Purpose> | rev_SignedDocLibrary · rev_ServiceMailbox · rev_DefaultThreshold |
| Service account |  | svc-<purpose>@<domain> | svc-grantautomation@revitalise.org |
| Why environment variables and connection references Both are what make the solution portable. Connection references mean a flow points to 'the Dataverse connection' rather than a hard-wired login, so it re-binds cleanly in PROD. Environment variables hold anything that differs between DEV and PROD (URLs, the service mailbox, default thresholds) so no flow is edited during deployment. |  |  |  |

# 5. Component map

Every component in the solution, grouped by layer and mapped to the automation it serves. This is the master inventory: if it is not on this list, it is not part of the solution.

## Data components (Dataverse)

| Component | Type | Purpose | Serves |
| --- | --- | --- | --- |
| Applicant | Table | Person stored once; PII + special-category; holds the pseudonymised ID | All |
| Application | Table | The spine: one row per submission — score, status, flags; folds Support Recipient, Helper, Group | All |
| Review | Table | One row per monthly panel attempt; two trustee verdicts | #2, #6 |
| Grant | Table | Created on success; folds acceptance + impact report; links the signed PDF | #3, #6, #7 |
| Provider | Table | Reusable holiday providers | #7, #8 |
| Bank Account | Table | Every account paid into, held once; finance role only | #8 |
| Payment | Table | Disbursements; the duplicate-payment check matches these rows | #7, #8 |
| Anonymised Statistic | Snapshot + view | Non-personal outcome stats, kept indefinitely | Reporting |
| Settings | Env. variables / table | Thresholds and mappings, editable by Emily | #2, #5 |
| Signed acceptance PDFs | SharePoint library | The one document outside Dataverse, linked by URL on Grant | #3 |
| Views | Views | Pending · Rejected · Borderline · Review Required | #2, #5, #6 |

## Orchestration components (Power Automate)

Ten cloud flows, all named per Section 4 (plus a light retention & erasure helper flow — see Section 8). See the naming table for triggers; full logic is in the Solution Design.

- Intake, Scoring (Calculate & Flag), Scoring (Daily Summary), Acceptance (Create Envelope, Reminders & Escalation, Completion), Narrative Scrubbing (free-text redaction), Portal (Finalise Decisions), Duplicate (Payment Check), Finance (Capture Payment).

## Experience & intelligence components

| Component | Technology | Purpose | Serves |
| --- | --- | --- | --- |
| Application form | WordPress (external) | Applicant-facing form with validation and conditional logic | #1, #4 |
| Trustee app | Dataverse canvas / model-driven app | Trustees read live secured data (field-level security) and record decisions | #6 |
| Decision capture | Power Apps (in the Dataverse app) | Approve / Defer / Reject with notes on the Review table | #6 |
| Acceptance template | DocuSign template | Personalised acceptance letter for dual e-signature | #3 |
| Payment capture form | Power Apps | Records providers, bank accounts and payments; finance role only | #8 |
| PII detection | AI Builder (pre-built model) | Detects personal data in free-text narratives | #5 |

## Governance components

- DEV and PROD environments (Dataverse-enabled), each behind an Entra ID security group.

- Service account (svc-grantautomation) that owns and runs the production flows and connections.

- Environment-level DLP policy; Conditional Access exception for the service account (documented in 0.3 / 0.5).

- The RevitaliseGrantAutomation solution itself, holding all flows, connection references, environment variables, and the AI model reference.

Three Dataverse security roles (admin, finance, trustee) plus a field-level security profile on the trustee role; native Dataverse field-change auditing.

Operational monitoring. An Error Log table and a REV | Ops | Failure Alert child flow capture failures across every flow and alert Emily; the log holds record references and technical detail only, no personal data. Native Power Automate run history and Dataverse field-change auditing back this up.

# 6. Integration architecture

Dataverse is the hub: applications land there, every automation reads from and writes to it, and it is the single source of truth. SharePoint holds only the one signed DocuSign PDF, linked by URL on the Grant. The table below is the integration register — direction, connector, licence tier, and how each connection is trusted.

| Integration | Direction | Connector | Tier | Trigger / method | Auth |
| --- | --- | --- | --- | --- | --- |
| WordPress → Dataverse | Inbound | Request (HTTP) / REST / email | Premium* | Webhook on submit; fallbacks: scheduled REST pull or parsed email | Shared secret / service mailbox |
| DocuSign | Bi-directional | DocuSign | Premium | Outbound: create envelope on approval. Inbound: completion event | OAuth (service account) |
| QuickBooks Online | Inbound (read) | QuickBooks Online | Premium | Query by name/email on new item; fallback: quarterly export to Grant History | OAuth (read-only) |
| Microsoft 365 (email/Teams) | Outbound | Outlook / Teams | Standard | Notifications, summaries, escalations | Service account |
| AI Builder | Internal | AI Builder | Premium | PII detection call within the anonymisation flow | Environment credits |
| Word / Excel generation | Internal | Word Online (Business) | Standard | Populate a Word template → PDF; anonymised Excel | Service account |

* The HTTP trigger is premium. Where the WordPress plugin cannot send a webhook, the architecture degrades gracefully to a scheduled REST pull or a structured-email trigger without changing any downstream component.

## End-to-end data flow

The happy path, from submission to signed acceptance:

- Applicant submits the WordPress form (validated at source, automation #1).

- Intake flow creates an Application row with a GA-2026-00001 reference (#4).

- Scoring flow calculates the score and sets status Auto-pass / Borderline / Auto-reject against the Settings thresholds (#2).

- Emily reviews; on approval, field-level security makes the structured data safe for trustees, and the narrative-scrubbing flow produces a redacted, pseudonymised copy of the free-text narratives, with anything below the confidence threshold flagged for her review (#5).

- Trustees open the Dataverse app, which shows only the columns the field-level security profile permits, plus the redacted narrative field (#5, #6).

- Trustees record Approve / Defer / Reject in the Power Apps form; Emily clicks Finalise Decisions, which updates the Review and Grant records and triggers DocuSign for approved grants (#6, #3).

- DocuSign routes the acceptance letter for dual signature, sends reminders, and on completion writes the 'Acceptance Signed' status back to the Grant record, with the signed PDF linked in SharePoint (#3). After acceptance, payments are recorded on the Payment table and checked for duplicates before issue (#7, #8).

## Integration principles

- Dataverse is the hub — external systems never talk to each other directly, only through it. This keeps each integration independently replaceable.

- Every integration has a documented fallback (Section 6 table), so no single external dependency can stop the pipeline.

- All external connections are owned by the service account, not a personal login, so they survive staff changes and are governed centrally.

- Error handling on every inbound flow: malformed or duplicate payloads are caught and surfaced to Emily via Teams rather than failing silently.

# 7. Solution packaging and ALM strategy

Application Lifecycle Management (ALM) is how changes move from build to live, safely and repeatably. The whole solution is packaged as one Power Platform solution and promoted from DEV to PROD as a managed solution — never edited directly in production.

## Packaging model

| Aspect | Decision |
| --- | --- |
| Unit of deployment | A single solution — RevitaliseGrantAutomation — containing all flows, connection references, environment variables, the AI model reference, and (where solution-aware) the app and templates. |
| DEV | Holds the unmanaged (editable) solution. All building and iteration happens here. |
| PROD | Receives the managed (locked) solution. No direct edits; changes only arrive through a new managed import. |
| Connection references | Used for every connector so connections are set once per environment, not baked into each flow. |
| Environment variables | Hold every value that differs between DEV and PROD (URLs, service mailbox, default thresholds), set at import time. |

## Dev → Prod promotion

- Build and test in DEV against synthetic data until the change is signed off.

- Export the solution from DEV as managed, with the version incremented (Section: versioning).

- Import into PROD; map connection references to the service-account connections and set environment variables for the PROD values.

- Smoke-test in PROD with a single controlled application, then enable the live triggers.

Recommended tooling: Power Platform Pipelines (built into the Power Platform, no extra licence) to run the export/import promotion with one click and an audit trail. For a solution of this size this is preferred over a full Azure DevOps pipeline; source is still backed up as below.

## Versioning and source control

- Version scheme: major.minor.build (e.g. 1.0.0.x). Minor increments for new automations, build increments for fixes.

- Backup: each released managed solution package (.zip) is retained in the Trustee-separate 'Solution Packages' library / Argelis project store, tagged with its version and release date.

- Source of truth: the unpacked solution is committed to an Azure DevOps Git repository so every change is diffable and recoverable, per Argelis practice.

## Rollback

- Because PROD only ever receives managed solutions, rolling back is re-importing the previous managed package — the retained .zip for the prior version.

- Data (Dataverse tables) is unaffected by solution rollback; only logic and configuration revert.

- A pre-deployment checklist and rollback steps are formalised in the ALM runbook (WBS 0.6).

What this buys Revitalise A change can be built, tested, and shipped without touching the live system, and undone in minutes if something is wrong. The live grant process is never the place where mistakes are discovered.

# 8. Data retention and deletion

This section sets how the solution enforces Revitalise's retention policy. Personal data — including the special-category health and disability information the application form collects — is held only as long as Revitalise's published schedule allows, then securely deleted or irreversibly anonymised. The periods below implement Revitalise's Privacy Notice (updated 20 February 2026) as published; Revitalise is the data controller and owns those periods.

Source of truth This schema implements the retention schedule and lawful-basis analysis in Revitalise's published Privacy Notice (UK GDPR Article 6, plus Article 9(2)(b) social protection and 9(2)(h) health and social care for special-category data). It translates those periods into enforceable technical rules — it does not change them. Operational GDPR detail (DPIA, record of processing, DLP configuration) is completed in the Data Governance framework, WBS 0.7.

## Retention schedule (as implemented)

Each application record carries a status and key dates. The retention clock is driven by status plus date and enforced automatically, so no record depends on someone remembering to delete it.

| Data / outcome |  | System trigger (status + date) | Retention | Then |
| --- | --- | --- | --- | --- |
| Successful grant — full record incl. health free-text |  | Status = Grant Paid; from final payment date | 6 years | Delete full record |
| Unsuccessful application |  | Status = Rejected; from decision date | 12 months | Delete full record |
| Withdrawn / incomplete |  | Status = Withdrawn / Incomplete; from last contact | 6 months | Delete full record |
| Monitoring & evaluation (pseudonymised, linked by reference) |  | Follows its parent grant record | Same as record | Delete with record |
| Signed acceptance PDF |  | Attached to the grant record | 6 years (with record) | Delete with record |
| Financial record (name, amount, date) — QuickBooks |  | Status = Grant Paid | 6 years | Per finance policy |
| Irreversibly anonymised statistics |  | No identifiers; not linkable | Indefinite | Retain |
| Policy as published Per Revitalise's current policy, the full successful-grant record — including the health and disability free-text — is retained for the 6-year financial-record period (Charities Act 2011). The architecture is built so special-category free-text can be redacted earlier if Revitalise's DPO later opts for tighter minimisation; that is a configuration change, not a rebuild. |  |  |  |  |

## How deletion is enforced

- Native scheduled deletion (primary): a recurring Dataverse bulk delete job runs monthly against a query — records whose status and date have passed their retention period — and deletes the matching rows. Because the Review, Grant and Payment rows hang off the Application through cascade-delete relationships, deleting the Application removes the whole case in one operation, rather than reconciling four separate stores. This is a native Dataverse capability, configured once by an admin and logged as a system job; it needs no custom sweep flow and no licence beyond the Dataverse entitlements already in place (see Section 9). A query-based monthly sweep is exactly what the retention schedule calls for.

Retention & erasure helper flow (residual): a light Power Automate flow handles only what the native job cannot — purging the matching DocuSign envelope, honouring the QuickBooks finance-retention carve-out, and running on-demand erasure with the legal-hold carve-out applied. It reuses the service account's Power Automate Premium licence, so it adds no recurring cost.

- Purview retention labels (backstop): basic labels applied to the Application table and the signed-document library as a time-based safety net, so nothing survives well past its period even if a job is paused. Business Premium supports basic retention labels only; the status-aware enforcement is done by the native bulk delete jobs, not Purview.

- Deletion log: each bulk delete job is recorded as a Dataverse system job, and native field-change auditing logs every change to the tables, so the accountability trail required under UK GDPR Article 5(2) is largely native. An explicit consolidated deletion log (record reference, data type, date, rule applied — holding no personal data) is kept if the DPO wants a single evidence record.

- Reconciled copies: deletion accounts for the systems that hold copies — Dataverse backups (point-in-time restore), the signed-PDF library, DocuSign (envelope purge set to match), and QuickBooks (retained under the finance policy). Backup interaction is confirmed in 0.7.

## Pseudonymised versus anonymised data

Field-level security hides direct identifiers from trustees, but wherever a record stays linkable to an applicant by reference number it is pseudonymised — still personal data under UK GDPR, and it follows the same retention clock as its grant record. Only the Anonymised Statistic snapshot — written at outcome with no identifiers and never linked back — is treated as anonymised and kept indefinitely for reporting. The sweep flow deletes pseudonymised monitoring data together with its parent record.

## Right to erasure

Erasure requests (UK GDPR Article 17) are handled by an on-demand bulk delete for a single applicant reference; the cascade removes the related Review, Grant and Payment rows, with the legal-hold carve-out preserving the 6-year financial record.

- Locates all of an individual's data across the Applicant, Application, Review, Grant and Payment tables, the signed-PDF library, DocuSign, and QuickBooks by reference / identifier — including referees, helpers, group members, and emergency contacts captured with the application.

- Honours legal-hold carve-outs: data required for the 6-year Charities Act / financial duty or for safeguarding is retained, and the requester is told which data cannot yet be deleted — matching the Privacy Notice's stated position.

- Logs the request and the action taken.

## Compliance guardrails built into the design

Three constraints are designed in so the automation stays inside Revitalise's published position and current UK law (the Data (Use and Access) Act 2025, in force 5 February 2026).

- Automated scoring with human oversight. The scoring flow calculates each circumstance score from the applicant's wellbeing answers and applies the knockout threshold and income ceiling held in Settings, then sets the status — auto-pass, borderline or auto-reject — with no manual re-scoring. Emily reviews the borderline cases the flow flags and can adjust the threshold or override any outcome; trustees make the funding decision on eligible applications. The disability and health condition data and the free-text narrative do not feed the score. Whether automatic rejection at the threshold satisfies Revitalise's automated-decision position under the DUAA 2025 is confirmed by the DPO before go-live.

- UK data residency. The Power Platform environments, AI Builder, DocuSign, and QuickBooks Online connections are configured to keep processing within the UK, matching the 'no transfers outside the UK' commitment. Residency is verified during environment setup (0.2) and integration build.

- Least-privilege access to health data. Special-category fields are readable only by the service account and Emily's role; trustees receive only the columns the field-level security profile permits — enforced by the Dataverse security model (0.5). Bank details and payments are visible only to the finance role.

Recommended DPO sign-off Because the trustee anonymisation now relies on field-level (column) security rather than the manual, single-key-holder, physically-separate control the documented process mandates, Revitalise's DPO must sign off that this stronger-but-different control is acceptable before build starts on the new basis. The fallback, if he requires physical separation, is a separate trustee-facing table kept in sync. He should also confirm, before go-live, that automatic rejection at the configurable threshold, with Emily's oversight and override, satisfies their automated-decision position, and that 6-year retention of the health free-text remains their preference over earlier minimisation. This document sets the technical schema; it is not legal advice.

# 9. Licensing

The data layer, however, is Dataverse — a premium Power Platform data source — so this solution needs per-user Power Apps entitlements on top of Business Premium. This section sets out what the plan covers, what Dataverse adds, and the recurring bill. Figures are indicative planning estimates verified against Microsoft sources on 14 July 2026; Revitalise qualifies for Microsoft nonprofit pricing and should confirm all amounts against a current quote at procurement (WBS 0.2).

## What Business Premium already covers

SharePoint Online, Outlook and Teams, and Power Automate with standard connectors are included, as is Power Apps for standard data sources and basic Purview retention labels; SharePoint Online now holds only the signed-document library. Four things sit outside the plan: Dataverse (a premium data source), premium connectors, AI Builder, and event-based retention. Dataverse is the material one — it moves the solution to a per-user Power Apps premium model, as the register below shows.

Recurring bill: roughly £750–1,000/year at list pricing, up from the ~£150–180/year of the earlier single-seat model, driven by the two Power Apps Premium seats (maker and Emily) and the trustee pay-as-you-go. At nonprofit pricing it is closer to £370–500/year, because the Power Apps Premium seats fall to nonprofit staff rates or the free-for-up-to-ten-users grant, leaving the trustee pay-as-you-go and the service account's Power Automate Premium as the irreducible lines. All of these are Revitalise's licences; Argelis carries none. Power BI Pro drops out entirely.

## Licensing register

| Component / need | In Business Premium? | Indicative cost | Note |
| --- | --- | --- | --- |
| Power Apps Premium — maker / service account | No | ~$20/user/mo list (verify) | Creates & manages the Dataverse tables and authors the app. Bundles 500 AI Builder credits. |
| Power Apps Premium — Emily (processor) | No | ~$240/yr list; ~£0 at nonprofit | One per-user seat to run the app over Dataverse. A second seat for Jan if he processes (confirm). |
| Power Apps pay-as-you-go — trustees | No | ~$10/active user/app/mo; ~$240/yr for two | Bills only the trustees who log in each round. Azure-metered; likely outside the nonprofit staff grant. |
| Power Automate Premium — service account | No | ≈ £150–180 / yr (verify) | Standalone scheduled & webhook flows (HTTP intake, DocuSign, QBO, the retention & erasure helper) outside the app context. Does not substitute for the Power Apps seat. |
| Power Automate — standard connectors | Yes | Included | SharePoint, Outlook, Teams, Approvals. |
| AI Builder — free-text scrubbing (#5) | No (standalone) | Likely covered by bundled credits (verify) | 500 credits per Power Apps Premium seat may absorb it and close the 1 Nov 2026 credit cliff. |
| Power BI Pro | Not required | — | Trustee portal is a Dataverse app; Power BI Pro no longer needed. |
| Basic Purview retention labels | Yes | Included | Time-based safety net behind the sweep flow. |
| Event-based Purview retention | No (E5 / add-on) | Avoided by design | The sweep flow does this job instead. |
| DocuSign — acceptance signing (#3) | No (third party) | Per DocuSign plan | Procured separately; in place before the acceptance workflow goes live. |

## Retention enforcement: the licensing choice

Enforcing the retention schedule (Section 8) needs status-aware, scheduled deletion. Dataverse provides this natively, which the SharePoint-based design could not. Two routes were considered:

- Native Dataverse bulk delete + cascade (chosen). Recurring bulk delete jobs and cascade-delete relationships enforce the schedule natively, with no custom sweep flow and no licence beyond the Dataverse entitlements already required. A light helper flow covers only what the native job cannot — cross-system cleanup (DocuSign envelope purge, QuickBooks finance carve-out) and on-demand erasure — reusing the service account's Power Automate Premium, so it adds no recurring cost.

- Purview Suite for Business Premium add-on (not chosen). Would enable native event-based retention and broader compliance tooling, but is priced per user, per month (≈ $10, verify) across every licensed user — a recurring cost that scales with headcount to serve a single automation's need.

Decision: retention and erasure are enforced by native Dataverse bulk delete and cascade, with a light helper flow only for cross-system cleanup and on-demand erasure. The Purview Suite add-on remains available later if Revitalise wants records management across the wider tenant, but it is not required for this solution.

Indicative figures — confirm before purchase The amounts above are planning estimates. Licence prices vary by agreement and change over time, and Revitalise qualifies for Microsoft nonprofit pricing. Treat every figure marked "verify" as unconfirmed and check it against a current Microsoft quote at procurement (WBS 0.2). The AI Builder / Copilot Credits route and the 1 November 2026 seeded-credit deadline should be confirmed before automation #5 goes live.

# 10. Assumptions and dependencies

- Revitalise runs Microsoft 365 Business Premium (standard connectors and SharePoint Online included). Premium capability is added per Section 9, not assumed in the base plan.

- Dataverse is the chosen data platform. Every person who uses an app over the custom Dataverse tables needs a per-user Power Apps premium entitlement: the maker/service account (Power Apps Premium plus Power Automate Premium for the standalone flows), Emily (one seat), and trustees (pay-as-you-go). Power BI Pro is not required, per Section 9.

- M365 administrator access is granted to create environments, the service account, DLP, and Conditional Access exceptions.

- The WordPress form plugin supports a webhook, REST API, or structured email (else the email/scheduled fallback applies).

- DocuSign licensing is procured before the acceptance workflow goes live.

- Free-text narrative scrubbing (#5) may be covered by the 500 AI Builder credits bundled with each Power Apps Premium seat; the ongoing route is confirmed before #5 goes live, which could close the 1 November 2026 seeded-credit cliff.

- Business Premium provides basic Purview retention labels; status-aware retention and erasure are enforced by the sweep flow (Section 8). Native event-based retention (E5 / Purview Suite) is not licensed.

- DocuSign and QuickBooks retention settings can be configured to match the published schedule; UK data residency is available for all connectors.

# 11. Next steps

This document unblocks the rest of Phase 0. In WBS order:

| WBS | Task | Depends on this document |
| --- | --- | --- |
| 0.2 | Power Platform environment setup (DEV/PROD, DLP, security groups, managed solution) | Environment strategy, naming, ALM |
| 0.3 | Service account setup and credential store | Naming, identity approach |
| 0.4 | Dataverse table & schema build (seven tables, relationships, option sets) | Component map, naming, data model v0.2 |
| 0.5 | Security model (admin/finance/trustee roles + trustee field-level security) — gated on DPO sign-off | Component map, data model |
| 0.6 | ALM & deployment runbook | Packaging & ALM strategy (Section 7) |
| 0.7 | Data governance & compliance (DPIA, record of processing) | Retention schema (Section 8), DLP stance |

Prepared by Xander Lykopoulos · Argelis Consultancy · Architectuur tussen ambitie en IT